REPORT TO PARISH COUNCIL
PARISH PRESIDENT - JOHN SALTER
May 14, 2024


1. CAPITAL PROJECTS:
a. Hart Road:  status is unknown at this time…waiting on Mr. Verret.
b. Harmony Road:  status is unknown at this time…..waiting on Mr. Verret.  

c. Courthouse Security Project:   there have been some electrical upgrades made and the preconstruction construction conference was held.

d. LCDBG: Independence and American Way Road Rehabilitation:  bid deadline was May 14, 2024, there was an addendum that was missed so it will have to be extended and readvertised.
2. OTHER ITEMS:
a. Louisiana Watershed Initiative Round 1/East Natchitoches Drainage Improvements: we are still waiting for the right of way appraisal and the finalization of the environmental process.



